Risk Documentation

[GitHub]: https://github.com/tableba/SmartHouse/tree/ali-iot/iot

SmartHouse – IoT

Revision History	1

Risk List	1

Risk Handling Plans	2

R1. Incomplete or Changing API Documentation	2

R2. Backend Integration Failure	2

R3. Device Secret Loss or Exposure	2

R4. Duplicate Device Registration	3

R5. Network or Backend Unavailability	3

R6. Multiple Device Performance Problems	3

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 2026-07-27 | 1.0 | Created the initial risk documentation for the SmartHouse IoT subsystem. | Ali Daoud |

Risk List

| Risk Description | Priority |
| --- | --- |
| R1. R1. Incomplete or Changing API Documentation | High |
| R2. Backend Integration Failure | High |
| R3. Device Secret Loss or Exposure | High |
| R4. Duplicate Device Registration | Medium |
| R5. Network or Backend Unavailability | High |
| R6. Multiple Device Performance Problems | Medium |

Risk Handling Plans

R1. Incomplete or Changing API Documentation

Risk Description:

The IoT implementation may be delayed or require changes because the backend documentation does not yet describe all command and state-update endpoints.

Probability: High

Impact: High

Handling Plan:

Confirm missing endpoints and JSON formats with the backend developer. Keep the backend URL, endpoints, and message formats configurable so they can be updated without rewriting the entire IoT implementation.

R2. Backend Integration Failure

Risk Description:

The simulated devices may fail to register, authenticate, send heartbeat messages, receive commands, or report their states because of mismatched request formats or endpoint assumptions.

Probability: Medium

Impact: High

Handling Plan:

Test one device and one endpoint at a time. Log HTTP status codes, requests, and server responses. Complete integration testing before adding all simulated devices.

R3. Device Secret Loss or Exposure

Risk Description:

A registered device may become unable to authenticate if its secret is lost. An exposed secret could allow unauthorized requests to be sent as that device.

Probability: Medium

Impact: High

Handling Plan:

Store each secret separately from public source code. Do not commit real secrets to GitHub. Use placeholder values in documentation and configuration examples.

R4. Duplicate Device Registration

Risk Description:

A device may attempt to register again after restarting even though the backend requires each device to register exactly once.

Probability: Medium

Impact: Medium

Handling Plan:

Store the registration status and device secret. Before registering, check whether a valid secret already exists. Coordinate with the backend developer regarding recovery when a secret is lost.

R5. Network or Backend Unavailability

Risk Description:

The Wokwi simulation may temporarily lose access to Wi-Fi, the backend server, or the public Ngrok address.

Probability: Medium

Impact: High

Handling Plan:

The device shall preserve its last valid state, avoid crashing, and retry communication later. The backend base URL shall be configurable because the Ngrok address may change.

R6. Multiple Device Performance Problems

Risk Description:

Running at least 10 simulated devices may cause delayed requests, excessive network traffic, or incorrect device-state handling.

Probability: Medium

Impact: Medium

Handling Plan:

Add devices incrementally and test simultaneous registration and heartbeat communication. Use unique identifiers and separate state data for every device. Avoid sending unnecessary requests.